C868 – Software Capstone Project Summary
Task 2 – Section A

Capstone Proposal Project Name:	Patient Scheduling Desktop Application
Student Name:	Jonas M. McCartha

Table of Contents

 -------------------
  1. Business Problem and Solution 3
  2. Methodology 4
  3. Deliverables 4
  4. Implementation 5
  5. Validation and Verification 5
  6. Environment and Costs 6
  7. Projected Timeline 7
  8. Sources 7

Business Problem and Solution
Customer:
Acme Health Clinics is a family of health clinics that provides general practitioner services to a variety of communities. This growing company serves thousands of patients and is currently seeking a comprehensive solution to patient management and appointment scheduling. Currently, the clinics use an inconsistent variety of both software and physical solutions to maintain patient records and appointment schedules.

Business Case;
Acme Health Clinics, as of today, is is operating with an unreliable mix of old, non-proprietary software and physical records that have developed over time without specific, long-term planning. This limited solution is becoming a technical debt problem in day-to-day operations as the company grows. In this document, we will propose, describe, and justify the development and implementation of a new proprietary stand-alone desktop application for Acme Health Co., which will normalize and centralize patient and appointment data, and in doing so improve their ability to reliably manage patients and appointments throughout their facilities.

Fulfillment:
The proposed software solution will include a desktop interface that allows the entry, editing, and deletion of patient data, a search engine for looking up patients, the ability to create, edit, and delete appointments and appointment details for all patients, a secure user environment, and full integration with a relational database through SQL.

SDLC Methodology
For this project, we will be using an agile SCRUM methodology. This is a common and popular modern methodology with a proven track record, focused on a close relationship with the business and project stakeholders and fast, iteration-based updates. (Naydenov, 2019) A close relationship and open discussion with Acme Health Co. and other project stakeholders will be required throughout the development process, in service of achieving the precise functionality and end product that the company envisions. Ultimately, this methodology will allow us to efficiently and openly work toward achieving the exact solution the project stakeholders require.

Deliverables

Deliverable 1: Full design documentation, including wireframes, GUI mockups, and storyboards, to be approved by Acme Health Clinics and project stakeholders.
Deliverable 2: A standalone desktop application for managing patients, adding and editing patient information, and scheduling appointments. The application will work to the specifications of Acme Health Co., reliably achieve all stated goals, and feature an easy-to-learn and easy-to-use graphical user interface.
Deliverable 3: A SQL database that interfaces with the new application and can also be accessed, with appropriate security credentials, directly through SQL software so that custom queries and data changes can be made.
Deliverable 4: Assist Acme Health Co. in migrating all relevant data to the new system. Where data exists on the older software solutions, this may be able to be achieved by updating the SQL database directly through file migrations	. Hard copy records without a digital equivalent will have to be manually entered.
Deliverable 5: Train all relevant employees on usage of the new software, provide live technical support, and provide relevant and user-friendly documentation explaining all features of the software.

Implementation
After completing the development portion of the proposed timeline, we will help to install the new software at all relevant locations and on all relevant systems. Following this will be a simultaneous migration of old data into the new system, and the training of all relevant employees. Finally, we will support the software through technical support once its use goes into the production environment.

Validation and Verification
Description	Metric	Validation
Increased Reliability	Fewer incidents of appointment and data entry errors.	30% decrease in errors in data entry and appointment scheduling.
Full Digital Conversion	All relevant materials data is migrated to the new system	100% of relevant materials are migrated and available.
SQL Integration	The SQL database is accessible and able to be queried by relevant professionals with the appropriate security credentials.	Proof of data collected from custom queries and reports from SQL

Environments and Costs
The central system will need a minimum of the following specifications:
- SQL Server 2012 or higher
- Windows Server 2016 or higher
- 100-Mbps Ethernet network
- 1TB disk space
Client systems using the program should have a minimum of the following specifications:
- Windows 7 or higher
- Intel i3 or comparable CPU or better
- 2 GB of Ram
These systems will be managed and maintained by Acme Health Clinics, so the ultimate costs of purchasing and maintaining these systems will be covered directly by Acme Health Clinics.
Human Resource Requirements
Description	Unit Cost	Quantity	Duration	Total
App Development	$40/hour	2	6 months	$89,600.00
Database and Back-end Development	$70/hour	1	1 month	$11,200.00
Migration and Data Conversion	$20/hour	4	1 month	$12,800.00
Implementation and Training	$25/hour	6	2 months	$48,000.00
5% Contingency				$8,080.00
GRAND TOTAL				$169,680.00

Projected Timeline

Deliverable or Milestone	Duration	Projected Start Date	Anticipated End Date
Production-ready Application	6 months	04/01/20	10/01/20
SQL Database Integration	1 month	10/01/20	11/01/20
Full Data Migration	1 month	11/01/20	12/01/20
Implementation and Employee Training	2 months	12/01/20	02/01/21

Sources

## Naydenov P. (2019, February 2nd) “Different Agile Methodologies: Find Which One Fits Best Your Needs.” Retrieved from https://kanbanize.com/blog/right-agile-methodology-for-your-project/